Project Goal: Convert a Python LangGraph/FAISS RAG script into a full-stack Next.js app deployed on Vercel. Tech Stack: Next.js App Router, @langchain/langgraph, @langchain/openai, @pinecone-database/pinecone, and ai (Vercel AI SDK).

Phase 1: Session-Based Data Upload (The Demo Feature)

- Create a server action that accepts an .xlsx file upload from the frontend.

- Parse the Excel file using a lightweight parser (like xlsx or sheetjs).

- Map the rows into LangChain Documents with strict metadata (Category, Price, Dietary).

- Generate embeddings (OpenAI) and upsert them into Pinecone. Crucial: Use a unique, randomly generated namespace ID for this specific session and return that ID to the frontend to use in subsequent chat requests.

Phase 2: The LangGraph.js Agent Translate my Python state graph into a LangGraph.js StateGraph. The state should track: messages (array), context (retrieved docs), and namespace (string).

Nodes:

- check_question: Evaluates if the latest user message is on-topic. Returns "True" or "False". Route "False" to an off_topic node that returns "I don't have information on that."

- retrieve_docs: If on-topic, query Pinecone using the session's namespace ID. Filter using metadata if the user asks for specific categories.

- generate_answer: Uses a flagship OpenAI model to draft an answer based on the retrieved context.

- improve_answer: Takes the draft and rewrites it to be casual, friendly, enthusiastic, and strictly 1-2 sentences maximum.

Phase 3: Generative UI Tool Calling (The Cart) Integrate the Vercel AI SDK. Equip the LangGraph agent with an add_to_cart tool.

- If the user asks to order something, the AI must trigger the add_to_cart tool with JSON arguments (itemName, quantity, price).

- Use the Vercel AI SDK (streamUI or useChat with tool rendering) to intercept this tool call and stream a React component (a mini-receipt) directly into the frontend chat interface instead of plain text.

Keep all chat state strictly in the browser using the useChat hook so the memory clears completely on page refresh.

You now have a complete, step-by-step roadmap to build this app, along with the exact prompts to feed your AI coding tools.

Would you like me to dive deeper into how to write the specific Next.js server action for parsing that Excel file on the fly?